Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-2581 |
| Project Name | AI FAQ Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | All Member |
| Sprint-1 | User login | USN-2 | As a user, I can log in using my email and password. | 1 | High | All Member |
| Sprint-2 | FAQ Management | USN-3 | As a user, I can create, edit and delete FAQs. | 3 | High | All Member |
| Sprint-2 | AI FAQ Generation | USN-4 | As a user, I can generate FAQs using AI. | 3 | High | All Member |
| Sprint-3 | FAQ Search | USN-5 | As a user, I can search FAQs using keywords. | 2 | Medium | All Member |
| Sprint3 | Category Management | USN-6 | As a user, I can organize FAQs into categories. | 2 | Medium | All Member |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 3 | 2 Days | 20/09/2026 | 21/09/2026 | 3 | 21/09/2026 |
| Sprint-2 | 6 | 2 Days | 22/09/2026 | 23/09/2026 | 6 | 23/09/2026 |
| Sprint-3 | 3 | 2 Days | 24/09/2026 | 25/09/2026 | 4 | 25/09/2026 |

Velocity:

Imagine we have a 6-day sprint duration, and the velocity of the team is 13 points per sprint. Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day).

Average Velocity (AV) = Total Story Points / Total Sprint Duration

AV = 13 / 6

AV = 2.17 story points per day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts